Guía3. Informe final Proyecto APT

Asignatura Capstone

1. Informe final Proyecto APT

El objetivo de este informe es que describas los aspectos más relevantes de tu Proyecto APT. Es importante que fundamentes las decisiones que tuviste que tomar a lo largo del proceso. A continuación, encontrarás distintos campos que deberás completar con la información solicitada, los que dan cuenta del resumen de tu proyecto APT y sus principales resultados.

| Nombre del proyecto | College Choice Helper |
| --- | --- |
| Área (s) de desempeño(s) | Fictional scenario |
| Competencias | IT Project management Software development Database modeling Database queries Software architecture modeling Quality testing ¦ Quality assurance Fix system’s vulnerabilities |

| Contenidos del informe final |  |
| --- | --- |
| 1. Relevancia del proyecto APT | A usual problem for high schoolers, more so for those in their last year, is not knowing what to study, and one adjacent problem from it is where to study, this last topic makes tons of uncertainty and worries for the students, and even the work team has gone through it. The project in mind aims to help students all around Chile that live this situation. |
| 2. Objetivos | The general objective is to develop a website that high schoolers may find useful. -Model a proper database. -Develop an efficient and effective website. -Have as little vulnerabilities as possible. -Keep efficient testing on the schedule. -Document all the process properly. |
| 3. Metodología | The most effective way to aboard this project is to apply Agile Methodology, in particular Scrum, since it works on multiples delivers, adding functions with time prioritizing the most important, the team considers that these factors make it the best choice, as it will allow to give value for the client faster. |
| 4. Desarrollo | Las 4 etapas que el proyecto ha seguido son: The 4 phases planned for the project are: -First Sprint: Base line definition, which includes initial planning, stakeholder definition, objectives, ideation and general design of the project. -Second Sprint: Functionality coding, the database was designed and created, as well as the webpages that will be used, from then the whole backend structure was made to make it work. -Third Sprint: UX implementation, centered around user experience, this phase was used to create an attractive while simple design for the website, using a mockup as a base, as well as defining validations and alerts to make the user’s experience better. -Fourth Sprint: Quality assurance, test the software in different ways in order to ensure the proper performance, primarily in stress, load and security Among the factors that made the development easier there is collaborative work, good disposition from the development team and the expertise of the teacher, on the other side, among the difficulties there was uncertainty with certain artifacts and task overlap. These difficulties were treated with, in one front, flexible and adaptable work to mitigate the task overlap, meanwhile the uncertainty was solved reducing the stress on a “perfect” format and instead focusing on the contents, at least on an initial level which allows a more efficient workflow that ends with proper standardization. |
| 5. Evidencias | Among the evidence that probe the work done and the different phases gone through there is documents of the first and second sprints, these being Sprint Planning, Scrum Board, Burndown Chart, Impediment log, Definition of done, Sprint Review and Retrospective. There is also the documentation related to user stories, in which we found the chart of the same name, the prioritized backlog, iteration tasks and the roadmap of the project. In addition, there is the Final Report, which gathers all the work done in a single formal document. Lastly, it’s important to mention that the detail of each listed document is in the Advance Report. |
| 6. Intereses y proyecciones profesionales | The APT Project has been useful for the work team since it consisted of full-stack web development, and since some members of the team are interested in back end while others are interested in front-end and UX/UI it ends up working in some way for everyone, additionally the team’s professional interests didn’t change while developing the project. The team it’s interested in exploring even more of back-end development since while they already know how to make a functional website using Django, they know there’re other frameworks, tools and even coding methods that work in a more efficient, secure, quicker and/or easier way, so they think it would be very enriched to learn other alternatives. From a work perspective, the team feels confident on projecting themselves as junior full-stack developers, since even if the skills were developed primarily in Django, the truth is that the logic itself of how a website works was learnt in a effective way and thus it would be possible to apply it in other contexts with minimal adjustments. |